POULTRY FARM PRO

Enterprise Poultry Management ERP

FULL CONSOLIDATED WORKPLAN

& TECHNICAL IMPLEMENTATION ROADMAP

Revision 1.1   |   March 2026   |   Confidential

This document is the single source of truth for the PoultryFarm Pro product roadmap. It merges the existing ROADMAP.md, the codebase audit, and the POULTRY_FARM_PRO scope document into one authoritative plan, adding all previously untracked scope items and providing a structured implementation sequence.

# 1. EXECUTIVE SUMMARY

PoultryFarm Pro is a full-stack, multi-tenant SaaS ERP purpose-built for medium-to-large poultry operations. The platform covers the complete agribusiness lifecycle: raw materials → feed mill → feed inventory → brooding → production (layer/broiler) → processing plant → sales → finance → analytics.

## 1.1 Current Build Status

| Functional Area | Status | Coverage |
| --- | --- | --- |
| Auth & RBAC (13 roles) | ✅ Complete | 100% |
| Farm Structure (Farm → Pen → Section) | ✅ Complete | 100% |
| Flock Management (Layer, Broiler, Breeder, Turkey) | ✅ Complete | 100% |
| Feed Management (Inventory, GRN, Consumption, Suppliers) | ✅ Complete | 95% |
| Feed Requisition Workflow (Draft → Submit → Approve → Issue → Ack → Close) | ✅ Complete | 100% |
| Egg Production (Crate-based, Two-phase Grading) | ✅ Complete | 100% |
| Mortality Records & Cause Analysis | ✅ Complete | 100% |
| Health Management (Vaccinations, Medications) | ✅ Complete | 90% |
| Water Meter Readings | ✅ Complete | 100% |
| Weight Records (Broiler) | ✅ Complete | 100% |
| Daily Summaries & Checklist | ✅ Complete | 100% |
| Verification System (COI checks, Grading, Override) | ✅ Complete | 100% |
| Task System (Structured, Spot Checks) | ✅ Complete | 90% |
| All 11-Role Dashboards | ✅ Complete | 100% |
| Layer & Broiler Performance Pages | ✅ Complete | 100% |
| Business Intelligence (FCR, Mortality, Profitability) | ✅ Complete | 90% |
| Reports & Export (CSV + PDF) | ✅ Complete | 90% |
| Finance Module (AR, AP, P&L, Bank Reconciliation) | ✅ Complete | 90% |
| Settings (Op Mode, SMS/Email Alerts, Audit Logs) | ✅ Complete | 90% |
| User Admin & Pen Assignments | ✅ Complete | 100% |
| Notifications & Global Search | ✅ Complete | 100% |
| Billing (Stripe, Subscription Tiers) | ✅ Complete | 90% |
| Investigations & IC Dashboard | ✅ Complete | 100% |
| Feed Mill Module (Basic Batches + QC) | 🔧 Partial | 40% |
| Brooding Module | 📋 Planned | 0% |
| Processing Plant Module | 📋 Planned | 0% |
| Traceability System | 📋 Planned | 0% |
| Worker PWA (Offline-First) | 📋 Planned | 0% |
| IoT / Environmental Monitoring | 🔮 Future | 0% |

## 1.2 Scope Gaps Identified (New in this Workplan)

Cross-referencing the POULTRY_FARM_PRO.docx scope against the existing ROADMAP.md reveals the following modules that were missing from the prior roadmap and are now included:

- Production Planning (chick placement scheduling, pen allocation, depletion planning)

- Chick Procurement & Placement (hatchery supplier tracking, quality grading, transport mortality)

- Egg Handling & Inventory (FIFO tracking, crate management, spoilage, cleaning workflows)

- Environmental Monitoring (temperature/humidity logs, ventilation, heat stress alerts)

- Quality Assurance & Lab Testing (feed QA, water quality, egg quality checks, disease diagnostics)

- Waste & By-Product Management (manure tracking/sales, dead bird disposal, environmental compliance)

- Logistics & Fleet Management (vehicle tracking, delivery routing, fuel, driver assignment)

- Cost Center Accounting (cost per batch/pen/crate/kg, profit per cycle — beyond current P&L)

- Traceability System (batch → product → customer tracking, recall capability)

- SOP Management (standard operating procedures, task checklists)

- Incident & Emergency Management (disease outbreaks, fire, equipment failure)

- System Configuration (configurable bird types, feed types, measurement units)

- IoT Integration (sensor device registry, real-time monitoring pipeline)

- Advanced Forecasting (egg production, feed consumption, revenue projections per module)

# 2. LEGEND & CONVENTIONS

| Symbol | Meaning |
| --- | --- |
| ✅ DONE | Complete and deployed in production codebase |
| 🔧 WIP | Partially built — needs completion this sprint |
| 📋 PLANNED | Spec defined — ready to build |
| 🆕 NEW | Newly added scope — not in prior ROADMAP.md |
| 🔮 FUTURE | Identified but not yet specced — Phase 15+ |
| ❌ DEFERRED | Blocked or explicitly deprioritised |

# 3. FULL CONSOLIDATED MODULE REGISTER

Every functional area across the entire product is listed below with its current status.

| # | Module | Key Capabilities | Status |
| --- | --- | --- | --- |
| 1 | Auth & RBAC | JWT auth, 13 roles, multi-farm access, httpOnly cookies, session management, password reset | ✅ DONE |
| 2 | Farm Structure | Farm → Pen → Section hierarchy, capacity planning, occupancy tracking, pen operation types (Layer/Broiler/Breeder/Turkey) | ✅ DONE |
| 3 | Flock Management | Batch lifecycle, placement, source tracking, status transitions, multi-type support | ✅ DONE |
| 4 | Layer Production | Egg collection (crate-based), two-phase grading workflow, laying rate, grade A/B, daily charts | ✅ DONE |
| 5 | Broiler Production | Weight tracking, FCR, ADG, harvest countdown, uniformity, performance charts | ✅ DONE |
| 6 | Mortality Management | 9 cause codes, daily records, spike detection, cause breakdown charts, anomaly alerts, PM review | ✅ DONE |
| 7 | Health Management | Vaccination schedules, 7-day calendar strip, overdue alerts, medication logs, vet visits, biosecurity logs | ✅ DONE |
| 8 | Feed Inventory | Multi-store inventory, reorder levels, cost/kg, bag weights, delivery receipts (GRN), supplier management | ✅ DONE |
| 9 | Feed Consumption | Bag-based logging, g/bird/day calculation, flock splits, stock deduction, consumption trends | ✅ DONE |
| 10 | Feed Requisitions | Full 7-stage workflow (Draft → Submit → Approve → Reject → Issue → Acknowledge → Close), IC approval, deviation tracking, discrepancy detection | ✅ DONE |
| 11 | Water Management | Meter odometer readings, daily consumption calculation, L/bird benchmark, anomaly flags | ✅ DONE |
| 12 | Weight Records | Sample-based weighing, uniformity %, spot-check task integration, deviation alerts to IC | ✅ DONE |
| 13 | Verification System | Full conflict-of-interest enforcement, grading modal, mortality verify modal, PM override with mandatory audit trail, flag workflow | ✅ DONE |
| 14 | Task System | Structured task types, spot-check generation, task-linked data entry, daily/weekly task generation, completion tracking | ✅ DONE |
| 15 | Daily Summaries | Section-level daily checklist, production aggregates, closing observation, PM review, auto-submit at configurable time | ✅ DONE |
| 16 | All-Role Dashboards | Pen Worker (section grid + charts), Pen Manager (KPIs + verifications), Farm Manager, Store, Feed Mill, QC, IC, Accountant — all 11 roles | ✅ DONE |
| 17 | Business Intelligence | FCR analysis, profitability by pen, mortality trend analysis, z-score anomaly detection, 90-day revenue forecast, harvest predictor | ✅ DONE |
| 18 | Reports & Export | CSV + PDF export for 6 report types, role-gated, custom date ranges, presets | ✅ DONE |
| 19 | Finance Module | AR sales invoices, AP supplier invoices, P&L, bank reconciliation, payment reminders, invoice email delivery, QR-code PDFs | ✅ DONE |
| 20 | Billing (Stripe) | Subscription tiers, billing portal, webhooks, trial management | ✅ DONE |
| 21 | Notifications | In-app, SMS (Termii), email (SMTP), 10+ notification types, mark read, filters | ✅ DONE |
| 22 | Audit Logs & Investigations | Action audit trail, IC dashboard, investigation workflow (Open → Review → Escalate → Close), PM override review | ✅ DONE |
| 23 | User Admin | 13 roles, pen section assignments, profile management, S3 avatar upload, password management, role descriptions | ✅ DONE |
| 24 | Settings | Operation mode selector (Layer/Broiler/Both), feed mill & processing flags, SMS/email alert configuration, farm profile, access logs | ✅ DONE |
| 25 | Global Search | Command-palette search across pens, flocks, users, suppliers, feed inventory | ✅ DONE |
| 26 | Feed Mill Module | Basic batch tracking + QC tests exist. Raw material inventory, formulas, production runs, QC sign-off, release workflow incomplete. | 🔧 WIP |
| 27 | Hatchery Management | HatchBatch + IncubatorReading models exist in schema. No UI or API routes built. | 🔧 WIP |
| 28 | Brooding Module | Chick arrival → brooder lifecycle → transfer to production. Temperature schedules, early mortality, brooder performance KPIs. | 📋 PLANNED |
| 29 | Layer Production Refactor | Dedicated /production/layers with hen-housed %, laying persistence curve, cull recommendation engine, feed cost per dozen. | 📋 PLANNED |
| 30 | Broiler Production Refactor | Dedicated /production/broilers with harvest scheduler calendar, weight vs breed standard curve, batch profitability comparison. | 📋 PLANNED |
| 31 | Worker PWA | manifest.json, service worker, IndexedDB offline queue, Web Push, connectivity indicator, photo documentation on flagged tasks. | 📋 PLANNED |
| 32 | Task Templates System | Code-based daily/weekly templates complete; section-scoped generation; deduplication per section. Remaining: tenant-configurable template UI. | ✅ DONE |
| 33 | Feed Management Refactor | Operation-typed feed categories (LAYER_STARTER, BROILER_FINISHER, etc.), withdrawal period tracking, auto-filtered by op mode. | 📋 PLANNED |
| 34 | Cross-Record Validation Engine | 12+ automated validation rules, near-real-time verification notifications, IC Dashboard with anomaly feed and compliance heatmap. | 📋 PLANNED |
| 35 | Processing Plant Module | Live bird intake, slaughter tracking, dressing %, cut-up parts, cold storage inventory, dispatch records. | 📋 PLANNED |
| 36 | Owner Intelligence Dashboard | Unified cross-operation Chairperson view, batch P&L, layer lifecycle analytics, operation mix analysis. | 📋 PLANNED |
| 37 | Monetisation Tiers Refactor | Starter / Growth / Professional / Enterprise tiers mapped to Stripe products, feature gating per tier, 14-day trial. | 📋 PLANNED |
| 38 | Production Hardening | Self-service onboarding, per-tenant rate limiting, full tenantId scoping audit, unit + integration test suite, offline PWA hardening. | 📋 PLANNED |
| 39 | 🆕 Production Planning | Chick placement scheduling, pen allocation wizard, cycle overlap detection, depletion planning, capacity utilization optimization. | 📋 NEW |
| 40 | 🆕 Chick Procurement & Placement | Hatchery supplier tracking, chick quality grading at arrival, transport mortality logs, batch assignment to sections. | 📋 NEW |
| 41 | 🆕 Egg Handling & Inventory | Post-collection egg store inventory (by grade), crate tracking and returns, FIFO spoilage tracking, cleaning records, commercial sales inventory. | 📋 NEW |
| 42 | 🆕 Environmental Monitoring | Temperature and humidity logs per section, ventilation tracking, heat stress threshold alerts, historical climate charts. | 📋 NEW |
| 43 | 🆕 QA & Lab Testing | Feed quality tests (protein, moisture, energy), water quality tests, egg quality checks (Haugh unit, shell strength), disease diagnostics log. | 📋 NEW |
| 44 | 🆕 Waste & By-Product Management | Manure production tracking, manure sales/disposal records, dead bird disposal logs (method, quantity), environmental compliance records. | 📋 NEW |
| 45 | 🆕 Logistics & Fleet Management | Delivery vehicle register, trip logs, fuel tracking, driver assignment, delivery routing, customer delivery confirmations. | 📋 NEW |
| 46 | 🆕 Cost Center Accounting | Cost per batch/pen/section breakdown, cost per crate of eggs, cost per kg of broiler, profit per production cycle — beyond current P&L. | 📋 NEW |
| 47 | 🆕 Traceability System | Batch → pen → product → customer full chain, forward/backward trace, recall capability with customer notification, regulatory export. | 📋 NEW |
| 48 | 🆕 SOP Management | Standard operating procedure library, task checklist templates per operation type, compliance scoring, SOP acknowledgement tracking. | 📋 NEW |
| 49 | 🆕 Incident & Emergency Mgmt | Outbreak incident reports, fire/equipment failure logs, emergency escalation workflows, recovery tracking, insurance documentation. | 📋 NEW |
| 50 | 🆕 System Configuration | Configurable bird types, breed library, feed type definitions, measurement units, custom mortality cause codes. | 📋 NEW |
| 51 | 🆕 Advanced Forecasting | ML-assisted egg production forecast (per flock by age curve), feed consumption forecast, 12-week revenue projection per operation module. | 📋 NEW |
| 52 | 🔮 IoT Integration | Sensor device registry, MQTT/WebSocket data pipeline, real-time temperature/humidity/gas sensor readings, automated alerts. | 🔮 FUTURE |
| 53 | 🔮 WhatsApp Data Entry | Termii WhatsApp Business API parser, structured message templates, worker data entry via chat. | 🔮 FUTURE |
| 54 | 🔮 HR / Payroll | Attendance from task completion, leave management, payroll, payslip PDF generation. | 🔮 FUTURE |
| 55 | 🔮 Multi-Farm Consolidated View | Cross-farm KPI aggregation, consolidated P&L across sites, group-level analytics. | 🔮 FUTURE |
| 56 | 🔮 Market Price Integration | Live price feeds for eggs, broiler/kg, maize, soybean. Auto-update revenue projections. | 🔮 FUTURE |
| 57 | 🔮 Native Mobile App | React Native, reliable push, barcode/QR scan, camera documentation. | 🔮 FUTURE |

# 4. FULL CONSOLIDATED WORKPLAN

Phases are ordered by dependency and business value. Phases 1–7 are complete. Phase 8 is active.

PHASE 8: OPERATION MODE & FULL PRODUCTION CYCLE ARCHITECTURE   [🔧 ACTIVE]

8A — Operation Mode Selector

STATUS: ✅ COMPLETE

- Tenant-level operationMode: LAYER_ONLY | BROILER_ONLY | BOTH

- Optional module flags: hasFeedMillModule, hasProcessingModule

- Settings UI with role-gated access (FARM_ADMIN, CHAIRPERSON, SUPER_ADMIN)

- AppShell nav conditionally renders items based on active operation mode

8B — Production Dashboards & Worker Experience

STATUS: ✅ COMPLETE (see 8B-Remaining for final items)

- Main dashboard — all 11 roles fully implemented

- Worker section grid, Pen Manager KPI blocks, Farm Manager tabbed view

- Layer performance page (6 KPI cards, charts, grade breakdown)

- Broiler performance page (FCR, weight trend, harvest countdown)

- Water meter modal, Feed log modal (bag-based), PM grading modal — all complete

- Verification wiring (PATCH /api/verification/[id]) — complete

- Daily summary card UI — complete

- Daily summary auto-generation — auto-submit at farm autoSummaryTime, live aggregate refresh, UTC date-range fix applied

- Task generation system (/api/tasks/generate) — section-first daily/weekly templates, deduplication per section, flock-dependent task filtering

- Section-first worker page redesign — tasks grouped per section card, refreshKey-driven live aggregate updates, REPORT_SUBMISSION auto-submits summary

- Spot-check task system (/api/tasks/spot-check) — scoring algorithm (recency, mortality anomaly, weight gap), SpotCheckCompleteModal with weight recording and inspection checklist

- Statistical outlier alerts — 9 alert types including LAYING_RATE_DROP, ZERO_MORT_STREAK, FEED_EGG_RATIO, BATCH_SUBMISSION pattern detection

- IC Override acknowledge/flag workflow — IC can acknowledge PM overrides or flag for investigation; PM Overrides tab on IC dashboard

- COI guard extended for Store Manager — store-scoped COI check, StoreReceipt case, Rule 2b for same-day store records

- Feed requisition workflow — full lifecycle DRAFT → SUBMITTED → APPROVED → ISSUED → ACKNOWLEDGED → CLOSED; camelCase migration applied

8C — Brooding Module

STATUS: 📋 PLANNED (NEXT)

- Day-old chick arrival logging — POST /api/brooding/arrivals

- Brooder temperature logging (3× daily, multiple zones) — POST /api/brooding/temperature

- Early mortality tracking (Week 1 and Week 2 separately)

- Feed starter consumption logging

- Transfer date and transfer weight recording

- Auto-generated task templates on chick arrival (06:00, 07:00, 08:00, 12:00, 16:00, 17:00, 17:30)

- KPIs at transfer: early mortality %, chick-to-transfer survival rate, cost per surviving chick

- New page /brooding — active batches, arrivals tab, temperature chart, transfer tab

- New DB models: chick_arrivals, temperature_logs

8D — Layer Production Module Refactor

STATUS: 📋 PLANNED

- Dedicated /production/layers replacing current performance page

- Hen-housed production rate % (not just laying rate)

- Feed cost per dozen eggs KPI

- Laying persistence curve — production rate vs flock age in weeks

- Peak production week detection and post-peak decline rate

- Cull recommendation trigger: feed cost/dozen > revenue/dozen for 2+ consecutive weeks

- Morning (08:00) and afternoon (16:00) batch tracking as independent records

- Cumulative mortality vs age chart

8E — Broiler Production Module Refactor

STATUS: 📋 PLANNED

- Dedicated /production/broilers replacing current broiler-performance page

- Harvest scheduler — calendar view across all active batches

- Weight chart vs Ross 308 / Cobb 500 breed standard curves

- Alert when projected weight > 5% below target with < 7 days to harvest

- Batch profitability comparison — last 5 batches (FCR, mortality %, revenue/bird, profit/batch)

- Projected harvest date and marketable weight based on current growth rate

8F — Worker PWA

STATUS: 📋 PLANNED

- public/manifest.json — standalone display, theme colour #6c63ff

- public/sw.js — offline caching and IndexedDB submission queue

- Web Push — 07:00 shift-start notification with pending task count

- Task list as home screen, large inputs, thumb-reachable controls

- Connectivity indicator always visible

- Photo documentation on flagged observation tasks

- One-tap "no issues" completion for observation tasks

8G — Worker Task Templates System

STATUS: ✅ DONE (code-based templates complete; tenant-configurable UI deferred to refactor)

- task_templates DB model — operation-specific default templates

- daily_tasks DB model — generated each midnight for following day

- Templates editable per tenant (times, additions, removals)

- Workers only see tasks for their assigned sections

- ±2 hour time window enforcement (configurable)

8H — Feed Management Refactor

STATUS: 📋 PLANNED

- Feed type phase tagging: LAYER_STARTER, LAYER_GROWER, LAYER_LAYER, BROILER_STARTER, BROILER_GROWER, BROILER_FINISHER, BROODING_STARTER

- Feed inventory automatically filtered by active operation mode

- Consumption logging pre-filled from task context

- Withdrawal period tracking for BROILER_FINISHER (days before harvest)

PHASE 8-SUPPLEMENT: FLOCK LIFECYCLE — DEPLETION & CULLING   [📋 PLANNED]

- Partial cull logging — record sale or disposal of a subset of birds from a live flock; update flock.currentCount automatically

- Full depletion workflow — mark flock as DEPLETED; capture disposal method (SOLD, CULLED, DIED), date, total birds, revenue/cost

- Depletion summary report — final flock P&L: chick cost, total feed cost, total medication cost, revenue from sales; profit per bird

- Pen clearance confirmation — after depletion, section status becomes VACANT; triggers cleaning task automatically

- New API routes: POST /api/flocks/[id]/cull, POST /api/flocks/[id]/deplete, GET /api/flocks/[id]/lifecycle-summary

PHASE 8I: SUPPLIER MANAGEMENT MODULE   [📋 PLANNED]

- Supplier registry — CRUD for suppliers with type (FEED, CHICK, VET, EQUIPMENT, LOGISTICS), contact details, payment terms, bank details

- Supplier performance tracking — on-time delivery rate, quality rejection rate, price trend per feed type over time

- Link existing StoreReceipt and chick arrivals to supplier records via supplierId FK

- Supplier portal prep — future: supplier self-service for delivery confirmations and invoice uploads

- New API routes: GET/POST /api/suppliers, PATCH /api/suppliers/[id], GET /api/suppliers/[id]/performance

PHASE 9: FEED MILL MODULE (FULL)   [📋 PLANNED]

Accessible when hasFeedMillModule = true. Covers the complete internal feed production workflow.

- 9.1 Raw Materials Inventory — stock, reorder levels, receive deliveries (linked to AP invoice), cost/kg

- 9.2 Feed Formulas — ingredient percentages, nutritional targets, formula versioning

- 9.3 Feed Batch Production — production run creation, raw material deduction, variance tracking, cost/kg calculation

- 9.4 QC Testing — moisture %, protein %, energy density; pass/fail vs formula spec; quarantine on fail; QC certificate

- 9.5 Batch Release — approved batch transferred to main feed inventory as a store receipt

- 9.6 Feed Mill Dashboard — active runs, raw material levels, cost/kg trend, batch yield efficiency

- 9.7 New API routes: /api/feed-mill/materials, /formulas, /batches, /qc, /releases

PHASE 10: PROCESSING PLANT MODULE   [📋 PLANNED]

Accessible when hasProcessingModule = true. Covers the full slaughter-to-dispatch chain.

- 10.1 Harvest Intake — receive live birds from Broiler Production, DOA count, processing batch creation

- 10.2 Processing Records — birds processed, live weight, dressed weight, dressing % (target 70-75%), by-product capture, cost/bird

- 10.3 Output & Packaging — whole bird and cut parts, packs produced, cold storage intake with temperature and location, best-before date

- 10.4 Cold Storage Inventory — real-time stock by product and cut, FIFO alerts, temperature log (task-linked), dispatch records

- 10.5 Processing Dashboard — today's run metrics, cold storage stock, dispatch vs intake trend, yield efficiency trend

- 10.6 New API routes: /api/processing/intake, /batches, /storage, /dispatch, /temperature

PHASE 10-NEW: EGG HANDLING & INVENTORY MODULE   [🆕 NEW]

Post-collection egg store management — distinct from egg production records.

- Egg store inventory by grade (A, B, cracked) with lot tracking

- FIFO spoilage tracking — alert when eggs exceed configured shelf life

- Crate tracking — issue crates to customers, track crate returns, crate deposit management

- Egg cleaning records — washing, sanitisation log per batch

- Integration with Sales Orders — deduct from egg inventory on confirmed sale

- New DB model: egg_inventory with FIFO lot entries

PHASE 11: VERIFICATION & INTERNAL CONTROL (ENHANCED)   [📋 PLANNED]

Transform verification into an intelligent reconciliation system that actively surfaces anomalies.

- 11.1 Typed Verification by module — Egg Collection, Mortality, Weight Sample, Feed Distribution, Feed Consumption, Store Receipt, Temperature Log, Processing Record, Feed Mill Batch

- 11.2 Near-real-time verification notifications — verifier notified within 5 min of task completion; morning batch 11:30, afternoon 17:30; urgent override for mortality spikes

- 11.3 Cross-Record Validation Engine — 12+ automated rules including: feed > 120% of birds × max g/bird/day, egg count > 110% of 7d average, mortality logged but feed unchanged, dressing % < 65%, zero mortality 14+ days (large flock), implausibly round numbers pattern

- 11.4 IC Dashboard & Audit Page (/audit) — anomaly feed, pending verifications with age, compliance heatmap (section × day, 14-day view), worker performance (completion rate, rejection rate, anomaly flags)

- 11.5 Physical Count Reconciliation — surprise count types: BIRDS, EGGS_IN_STORE, FEED_STOCK, PROCESSED_PRODUCT; variance = system count − physical count

PHASE 11-NEW: PRODUCTION PLANNING MODULE   [🆕 NEW]

Forward-looking planning tools — distinct from the operational tracking that is already built.

- Chick placement scheduling — plan future batch arrivals per section, with pen availability check

- Pen allocation wizard — recommend optimal section for a new batch based on capacity and current occupancy

- Cycle overlap management — detect and alert when planned batches would exceed pen capacity

- Depletion planning — forecast when a layer flock should be culled based on production curves

- Capacity utilisation optimisation — suggest optimal stocking density per operation type

- New DB model: placement_plans with status (DRAFT, CONFIRMED, EXECUTED)

PHASE 12: OWNER INTELLIGENCE DASHBOARD   [📋 PLANNED]

Unified Chairperson dashboard across all active operation modules.

- 12.1 Unified Owner Dashboard — total active birds (Brooding/Layer/Broiler), revenue vs last month, feed cost % of revenue, AR/AP summary; module panels rendered only when active

- 12.2 Batch Profitability (Broiler + Processing) — full lifecycle P&L per broiler batch: revenue, chick cost, feed cost, processing cost, vet/drugs; margin/batch, /bird, /kg

- 12.3 Layer Flock Lifecycle Analytics — laying rate vs flock age on natural curve, projected peak week, projected end-of-lay, recommended cull date, replacement planning prompt

- 12.4 Operation Mix Analysis (BOTH tenants) — layer vs broiler revenue %, feed cost by operation, profitability recommendation based on current market prices

PHASE 12-NEW: ADVANCED ANALYTICS & FORECASTING   [🆕 NEW]

ML-assisted and statistical forecasting beyond current rule-based projections.

- Egg production forecast — per-flock production curve model based on breed and age, 8-week outlook

- Feed consumption forecast — rolling average with seasonal adjustment, auto-generate purchase recommendations

- Revenue projections per module — layer eggs, broiler harvest, processed products, by-products

- Batch comparison analytics — compare current batch against historical batches (FCR, mortality %, cost/kg)

- Benchmarking vs industry standards — Ross 308, Isa Brown targets

- Cost optimisation suggestions — flag when feed cost/dozen > threshold, suggest formula changes

PHASE 12-NEW-B: ENVIRONMENTAL MONITORING   [🆕 NEW]

Dedicated environmental data capture for each pen section.

- Temperature and humidity logs — 3× daily entries per section (morning, midday, evening)

- Ventilation tracking — fan status, air exchange rate, CO2 level (manual or IoT)

- Heat stress alerts — configurable thresholds per bird type and age

- Historical climate charts — temperature and humidity trends per section

- New DB model: environment_readings (linked to pen section and optional IoT device)

PHASE 13: MONETISATION & TIERS REFACTOR   [📋 PLANNED]

Map all modules to Stripe product tiers.

| Tier | Operations | Key Inclusions | User Limit |
| --- | --- | --- | --- |
| Starter | Layer OR Broiler | Brooding, core production, feed, basic verification, AP/AR, reports | 10 users |
| Growth | Layer + Broiler | Everything × 2 ops, full finance, owner dashboard, SMS alerts, environmental monitoring | 25 users |
| Professional | Layer + Broiler + 1 add-on | Everything + IC dashboard, audit log, physical count, traceability, cost centers | 50 users |
| Enterprise | All modules | All modules, multi-farm, processing plant, feed mill, logistics, IoT, dedicated onboarding, SLA | Unlimited |

PHASE 14: PRODUCTION HARDENING   [📋 PLANNED]

- 14.1 Multi-tenant Onboarding — self-service signup, operation mode as Step 2, automated provisioning, welcome email, 14-day trial

- 14.2 API Security — per-tenant rate limiting, input sanitisation middleware, full tenantId scoping audit across all routes

- 14.3 Test Suite — unit tests (format utils, role helpers, calculations), integration tests (task completion, verification, finance, brooding lifecycle), seed-based fixtures

- 14.4 Offline-First PWA Hardening — 24-hour cache, IndexedDB offline queue with auto-sync, conflict resolution, connectivity indicator

- 14.5 Performance Optimisation — DB query analysis, index review, caching layer for analytics

PHASE 14-NEW: QA & LAB TESTING, WASTE MANAGEMENT, TRACEABILITY   [🆕 NEW]

- QA & Lab Testing — feed quality tests (protein %, moisture %, energy density), water quality tests, egg quality checks (Haugh unit, shell strength), disease diagnostic logs

- Waste & By-Product Management — manure production and sales records, dead bird disposal logs (burial, incineration, composting), environmental compliance documents

- Traceability System — batch → pen → product → customer full chain, forward and backward trace queries, recall capability with customer list export, regulatory report generation

- SOP Management — procedure library, task checklist templates, compliance scoring per section, SOP acknowledgement tracking

- Incident & Emergency Management — outbreak incident reports, emergency escalation workflows, recovery tracking

PHASE 15: FUTURE MODULES   [🔮 FUTURE]

- WhatsApp Data Entry (Termii WhatsApp Business API, structured message parser)

- Native Mobile App (React Native, camera, QR/barcode scan)

- HR / Payroll (attendance from task records, leave management, payroll, payslips)

- Asset Management (equipment register, maintenance scheduling, depreciation)

- Budget Module (annual budget, monthly actuals vs variance, integrated P&L)

- Multi-Farm Consolidated View (cross-farm KPI aggregation, group P&L)

- Market Price Integration (live feeds for eggs, broiler/kg, maize, soybean)

- IoT Integration (MQTT/WebSocket pipeline, sensor device registry, real-time alerts)

- Logistics & Fleet Management (vehicle tracking, delivery routing, fuel, driver assignment)

- Chick Procurement Module (hatchery supplier tracking, quality grading, transport mortality)

# 5. TECHNICAL IMPLEMENTATION ROADMAP

## 5.1 Technology Stack (Locked)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js 16 App Router + custom CSS (no Tailwind JIT) | LOCKED — do not upgrade |
| Backend | Next.js API Routes (server-side, Node.js) | serverExternalPackages in next.config |
| ORM | Prisma 5.22.0 | LOCKED — never upgrade to 7.x |
| Database | PostgreSQL (Neon / Supabase) | DB-first schema changes via pgAdmin |
| Auth | JWT — localStorage pfp_token Bearer | Always use apiFetch() wrapper |
| PDF Generation | pdfmake v0.2.x, Helvetica only | LOCKED — no Unicode currency symbols in PDFs |
| SMS | Termii API (Nigerian SMS gateway) | TERMII_API_KEY env var |
| Email | Nodemailer + SMTP (Gmail / SendGrid) | SMTP_HOST / SMTP_USER env vars |
| File Storage | AWS S3 (pre-signed URLs) | Profile photos, report attachments |
| Payments | Stripe (subscriptions + billing portal) | Phase 6 complete |
| Offline | IndexedDB + Service Worker (Phase 8F) | 24-hour cache, auto-sync queue |
| Charts | Recharts (all chart components) | Do not introduce Chart.js separately |
| Validation | Zod (API routes); React state (forms) | Use z.string().min(1) not .uuid() |
| Deployment | Vercel + Neon/Supabase | CI/CD via GitHub Actions |

## 5.2 Architecture Principles

- Server-first: all data fetching and mutations happen in API routes — never expose Prisma to the client

- Tenant isolation: every DB query must include tenantId — audit all new routes before merge

- Schema changes: SQL via pgAdmin → npx prisma db pull → npx prisma generate — never edit schema.prisma directly

- Auth wrapper: all authenticated calls go through apiFetch() — never use raw fetch() in pages

- ID format: all seed IDs are slugs not UUIDs — use z.string().min(1) in Zod schemas

- COI enforcement: verifier must be a different user from the submitter — enforced at API level for all verification types

- Role constants: import from lib/constants/roles.js — never re-declare role arrays inline

## 5.3 Implementation Sequence

The following sequence is ordered by dependency. Items marked NEXT are the immediate priority.

| Sprint | Phase / Module | Key Deliverables | Priority | Wks |
| --- | --- | --- | --- | --- |
| S1 | 8C — Brooding | Chick arrival API, temperature logs, brooder task templates, /brooding page, chick_arrivals + temperature_logs DB models | 🔴 NEXT | 3 |
| S2 | 8D — Layer Production Refactor | Dedicated /production/layers, hen-housed rate, cull trigger, morning/afternoon batches, laying persistence chart | 🟠 HIGH | 2 |
| S3 | 8E — Broiler Production Refactor | Dedicated /production/broilers, harvest calendar, weight vs breed standard, batch profit comparison | 🟠 HIGH | 2 |
| S4 | 8H — Feed Mgmt Refactor | Phase-tagged feed types, op-mode filtering, withdrawal period tracking | 🟡 MEDIUM | 1 |
| S5 | 8G — Task Templates | task_templates + daily_tasks models, SQL migration, default templates per op type, time-window enforcement | 🟡 MEDIUM | 2 |
| S6 | 8F — Worker PWA | manifest.json, service worker, IndexedDB queue, Web Push, offline-first forms | 🟡 MEDIUM | 2 |
| S7 | 9 — Feed Mill (Full) | Raw material inventory, feed formulas, production batches, QC workflow, batch release to feed inventory | 🟡 MEDIUM | 4 |
| S8 | 10 — Processing Plant | Harvest intake, processing records, cold storage inventory, dispatch records, processing dashboard | 🟡 MEDIUM | 4 |
| S9 | 10-NEW — Egg Handling & Inventory | Egg store inventory, FIFO spoilage, crate tracking, cleaning records, sales deduction integration | 🟡 MEDIUM | 2 |
| S10 | 11 — Verification Engine | Cross-record validation rules, near-real-time notifications, IC heatmap, physical count reconciliation | 🟡 MEDIUM | 3 |
| S11 | 11-NEW — Production Planning | Placement scheduling, pen allocation wizard, cycle overlap detection, depletion planning | 🟢 LATER | 2 |
| S12 | 12 — Owner Intelligence | Unified Chairperson dashboard, batch P&L, layer lifecycle analytics, operation mix analysis | 🟢 LATER | 3 |
| S13 | 12-NEW — Advanced Analytics | Per-flock production forecast, feed consumption forecast, cost optimisation suggestions, batch comparison | 🟢 LATER | 3 |
| S14 | 12-NEW-B — Environmental Monitoring | Temperature/humidity logs, ventilation tracking, heat stress alerts, climate charts | 🟢 LATER | 2 |
| S15 | 13 — Monetisation Tiers Refactor | Tier-to-module mapping, Stripe product IDs updated, feature gating per tier, upgrade prompts | 🟢 LATER | 2 |
| S16 | 14 — Production Hardening | Self-service onboarding, rate limiting, tenantId audit, test suite, offline PWA hardening | 🟢 LATER | 3 |
| S17 | 14-NEW — QA, Waste, Traceability | Lab testing module, waste management, traceability chain, SOP library, incident management | 🟢 LATER | 4 |
| S18+ | 15 — Future Modules | WhatsApp data entry, Native app, HR/Payroll, Asset management, IoT, Logistics, Multi-farm view | 🔵 FUTURE | ∞ |

## 5.4 Database Schema Additions Required

The following DB models must be created (via SQL → db pull → generate) before their respective phases begin:

| Model | Key Fields | Phase |
| --- | --- | --- |
| chick_arrivals | penSectionId, batchCode, chicksReceived, arrivalDate, supplierId, qualityGrade, transportMortality, flockId(FK) | 8C |
| temperature_logs | penSectionId, readingTime, zone, temperatureC, humidityPct, recordedById, isWithinSpec | 8C |
| task_templates | tenantId, operationType, taskType, title, scheduledTime, frequency, isActive | 8G |
| daily_tasks | templateId, penSectionId, assignedToId, dueDate, status, completedAt, completionNotes | 8G |
| feed_raw_materials | tenantId, storeId, name, currentStockKg, reorderLevelKg, costPerKg, supplierId | 9 |
| feed_formulas | tenantId, name, birdType, ageWeekMin, ageWeekMax, ingredients (JSON), targetProteinPct, targetEnergyKcal | 9 |
| processing_batches | flockId, harvestDate, birdsReceived, birdsProcessed, liveWeightKg, dressedWeightKg, dressingPct, processingCost | 10 |
| cold_storage_inventory | tenantId, productType, gradeCode, quantity, unit, entryDate, bestBefore, location, dispatchedAt | 10 |
| egg_inventory | tenantId, flockId, grade, quantity, unitType (CRATE/INDIVIDUAL), lotDate, expiryDate, soldQty | 10-NEW |
| placement_plans | tenantId, penSectionId, plannedDate, expectedChickCount, operationType, status, actualFlockId(FK) | 11-NEW |
| environment_readings | penSectionId, readingTime, tempC, humidityPct, co2Ppm, deviceId, isWithinSpec | 12-NEW-B |
| lab_tests | testType, entityType(Feed/Water/Egg), entityId, testedById, testDate, parameters(JSON), passedSpec, notes | 14-NEW |
| waste_records | tenantId, wasteType(MANURE/DEAD_BIRDS/PROCESSING_WASTE), quantity, unit, disposalMethod, disposalDate, recordedById | 14-NEW |
| traceability_chains | entityType, entityId, parentEntityType, parentEntityId, chainDate, notes | 14-NEW |
| sop_procedures | tenantId, title, operationType, category, steps(JSON), version, isActive, acknowledgedByIds(JSON) | 14-NEW |
| incidents | tenantId, incidentType, severity, description, reportedById, reportedAt, status, resolutionNotes | 14-NEW |

## 5.5 API Route Registry (New Routes Required)

All new routes must follow the existing conventions: tenantId scoping, apiFetch wrapper on client, Zod validation, audit log entry on mutations.

| Route | Phase | Description |
| --- | --- | --- |
| POST /api/brooding/arrivals | 8C | Log chick arrival, trigger task generation |
| GET /api/brooding/arrivals | 8C | List active brooding batches |
| PATCH /api/brooding/arrivals/[id] | 8C | Update or record transfer to production |
| POST /api/brooding/temperature | 8C | Log temperature reading (linked to task) |
| GET /api/brooding/[id]/summary | 8C | Full brooding period summary for a batch |
| GET /api/feed-mill/materials | 9 | Raw material inventory list |
| POST /api/feed-mill/formulas | 9 | Create/update feed formula |
| POST /api/feed-mill/batches | 9 | Start production run |
| PATCH /api/feed-mill/batches/[id] | 9 | Update batch status/actual quantity |
| POST /api/feed-mill/qc | 9 | Log QC test result |
| POST /api/feed-mill/releases | 9 | Release approved batch to feed inventory |
| POST /api/processing/intake | 10 | Receive live birds from broiler production |
| GET/POST /api/processing/batches | 10 | Processing batch management |
| GET/POST /api/processing/storage | 10 | Cold storage inventory |
| POST /api/processing/dispatch | 10 | Record cold storage dispatch (links to AR invoice) |
| GET/POST /api/egg-inventory | 10-NEW | Egg store inventory (FIFO lots) |
| GET/POST /api/placement-plans | 11-NEW | Chick placement planning |
| GET /api/analytics?report=forecast | 12-NEW | Extended forecast endpoint (per-flock curves) |
| GET/POST /api/environment-readings | 12-NEW-B | Temperature/humidity log |
| GET/POST /api/lab-tests | 14-NEW | QA/lab test results |
| GET/POST /api/waste-records | 14-NEW | Waste and by-product records |
| GET /api/traceability/[entityType]/[id] | 14-NEW | Full traceability chain query |
| GET/POST /api/sop | 14-NEW | SOP procedure library |
| GET/POST /api/incidents | 14-NEW | Incident reports |

## 5.6 Technical Debt & Known Constraints

The following constraints are locked and must be respected in all new code:

| Item | Status | Rule |
| --- | --- | --- |
| Prisma version | ✅ LOCK | Locked at 5.22.0 — NEVER upgrade to 7.x |
| pdfmake version | ✅ LOCK | Locked at v0.2.x — use pdfmake/src/printer.js, Helvetica only, ASCII currency only |
| Next.js version | ✅ LOCK | Next.js 16 — serverExternalPackages (top-level), turbopack: {} |
| Auth token | ✅ LOCK | localStorage pfp_token — always use apiFetch(), never raw fetch() |
| Seed IDs | ✅ LOCK | Slugs not UUIDs — use z.string().min(1) in all Zod schemas |
| penWorkerAssignment | ✅ LOCK | Has isActive field (Boolean @default(true)). Dashboard uses no isActive filter. Task generate and task completion routes filter by isActive: true. Always be explicit — do not assume both behave the same. |
| penSection / operationType | ✅ LOCK | operationType is on Pen model, NOT penSection — always access via pen.operationType |
| Flock placement date | ✅ LOCK | Field is dateOfPlacement, NOT placementDate |
| WeightSample model | ❌ REMOVED | Does NOT exist — use WeightRecord model and /api/weight-records endpoint |
| aggregateProduction import | ❌ REMOVED | Removed from eggs API — do not re-import from @/lib/services/analytics |
| Egg two-phase workflow | ✅ LOCK | Worker: crates/loose/cracked → system totals. PM: gradeBCrates/gradeBLoose/crackedConfirmed → system computes gradeA. NEVER return to single-phase. |
| TaskType enum | ✅ LOCK | No WATER_CHECK value — use INSPECTION for water checks until enum extended |
| Verification context format | ✅ LOCK | "Pen Name — Section Name ¦ Flock: BATCH" — use startsWith matching, never split('—') |
| React hooks order | ✅ RULE | All hooks before any early returns — no conditional hooks |
| Next.js 16 params | ✅ RULE | Always const params = await rawParams at top of every dynamic route |
| .btn CSS class | ⚠️ WARN | Global display:block; width:100% — never use inside flex rows without override |
| @db.Date columns | ✅ RULE | Always call since.setHours(0,0,0,0) before using JS Date in gte/lte filter |
| bcrypt in routes | ✅ RULE | Top-level import bcrypt from "bcryptjs" — never require() inside handlers |
| Empty strings in Zod | ✅ RULE | Sanitise to null: field: form.field ¦¦ null before every POST/PATCH |
| Prisma { not: null } filter | ✅ RULE | Use { not: undefined } — Prisma v5 rejects { not: null } in string filters |

# 6. COMPLETE ROLE × FEATURE ACCESS MATRIX

Defines which roles can access each module when built. — = no access. ✅ = full access. 👁 = read-only.

| Feature | PW | PM | SC | SM | FMM | FM | FA | CH | IC | AC | SA |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Worker Dashboard / Task Portal | ✅ | ✅ | — | — | — | — | — | — | — | — | ✅ |
| Complete Tasks / Log Data | ✅ | ✅ | — | — | — | — | — | — | — | — | ✅ |
| Brooding Module | — | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Layer Production | ✅ | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Broiler Production | ✅ | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| PM Pending Verifications Panel | — | ✅ | — | — | — | — | — | — | — | — | — |
| Weight Tracking | — | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Feed Management | — | — | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | — | — | ✅ |
| Feed Mill Module | — | — | — | — | ✅ | ✅ | ✅ | ✅ | — | — | ✅ |
| Processing Plant | — | — | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Egg Handling & Inventory | — | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Health Management | — | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Environmental Monitoring | ✅ | ✅ | — | — | — | ✅ | ✅ | ✅ | 👁 | — | ✅ |
| QA & Lab Testing | — | — | — | — | ✅ | ✅ | ✅ | ✅ | 👁 | — | ✅ |
| Waste & By-Product Management | ✅ | ✅ | — | — | — | ✅ | ✅ | ✅ | 👁 | — | ✅ |
| Production Planning | — | ✅ | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| Verify Records | — | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | — | — | ✅ |
| Task Compliance View | — | ✅ | — | — | — | ✅ | ✅ | ✅ | ✅ | — | ✅ |
| Anomaly / IC Dashboard | — | — | — | — | — | — | ✅ | ✅ | ✅ | — | ✅ |
| Traceability System | — | — | — | — | — | ✅ | ✅ | ✅ | ✅ | — | ✅ |
| Physical Count Reconciliation | — | — | — | — | — | — | ✅ | ✅ | ✅ | — | ✅ |
| Audit Log | — | — | — | — | — | — | ✅ | ✅ | 👁 | — | ✅ |
| Owner / Chairperson Dashboard | — | — | — | — | — | — | — | ✅ | — | — | ✅ |
| Advanced Analytics & Forecasting | — | — | — | — | — | — | — | ✅ | 👁 | — | ✅ |
| User Admin | — | — | — | — | — | — | ✅ | ✅ | — | — | ✅ |
| Finance (view) | — | — | — | — | — | — | ✅ | ✅ | ✅ | ✅ | ✅ |
| Finance (actions: create invoices, payments) | — | — | — | — | — | — | ✅ | ✅ | — | ✅ | ✅ |
| Cost Center Accounting | — | — | — | — | — | — | ✅ | ✅ | 👁 | ✅ | ✅ |
| Bank Reconciliation | — | — | — | — | — | — | ✅ | — | — | ✅ | ✅ |
| Accountant Dashboard | — | — | — | — | — | — | — | — | — | ✅ | ✅ |
| Logistics & Fleet Management | — | — | — | — | — | ✅ | ✅ | ✅ | — | — | ✅ |
| SOP Management | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | ✅ | 👁 | — | ✅ |
| Incident & Emergency Management | ✅ | ✅ | — | — | — | ✅ | ✅ | ✅ | ✅ | — | ✅ |
| Operation Mode Settings | — | — | — | — | — | — | ✅ | ✅ | — | — | ✅ |
| Billing | — | — | — | — | — | — | ✅ | ✅ | — | — | ✅ |

Role abbreviations: PW=Pen Worker, PM=Pen Manager, SC=Store Clerk, SM=Store Manager, FMM=Feed Mill Manager, FM=Farm Manager, FA=Farm Admin, CH=Chairperson, IC=Internal Control, AC=Accountant, SA=Super Admin

# 7. APPENDIX

## 7.1 Key Files & Locations

| File | Purpose |
| --- | --- |
| docs/ROADMAP.md | Previous roadmap — superseded by this document |
| schema.prisma | DB schema — never edit directly; use SQL → db pull → generate |
| lib/constants/roles.js | Single source of truth for all 13 roles and permission group arrays |
| lib/db/prisma.js | Shared Prisma client singleton |
| lib/middleware/auth.js | JWT verification, withAuth() wrapper, assertTenant() |
| lib/utils/format.js | Centralised formatting helpers (fmt, fmtCur, fmtDate, etc.) |
| lib/utils/feedRequisitionCalc.js | Feed requisition calculation and deviation logic |
| lib/utils/conflictOfInterest.js | COI guard for all verification actions |
| lib/services/analytics.js | KPI calculation helpers (FCR, laying rate, anomaly detection) |
| lib/services/notifications.js | Email alert templates + generateSystemAlerts() |
| lib/services/sms.js | Termii SMS client |
| components/layout/AuthProvider.js | Auth context, apiFetch() wrapper, session expiry handling |
| components/ui/Modal.js | Portal-rendered modal — use this for all modals |
| components/ui/KpiCard.js | Status-colour KPI card with trend arrows |
| components/verification/VerifyActions.js | Drop-in verification action buttons with role logic |

## 7.2 Revision History

| Rev | Date | Changes |
| --- | --- | --- |
| 1.0 | March 2026 | Initial consolidated workplan — merges ROADMAP.md v6, codebase audit, and POULTRY_FARM_PRO.docx scope document |
| 1.1 | March 2026 | Corrections and additions: 8G marked DONE; Task System coverage 85%→90%; new 8B completed items (task generation, spot-check system, statistical alerts, IC override workflow, feed requisition, COI extension, daily summary auto-gen); 8G remaining work noted; penWorkerAssignment isActive constraint corrected; Phase 8-Supplement (Flock Depletion/Culling) added; Phase 8I (Supplier Management) added; title updated to Rev 1.1 |

POULTRY FARM PRO   |   Confidential & Proprietary   |   2026